Kan-do

Technical Architecture & Product Roadmap

Updated edition  |  Confidential  |  For Developer & Team Review

Generated: May 30, 2026 at 11:17 PM EDT

# 1. What's Completed

Features live in production. AI task card generation now populates most card fields automatically (description, checklist, priority, notes, tags, color, due date).

| Feature | Details |
| --- | --- |
| Boards, columns, cards | Drag & drop, reorder, WIP limits, smart columns |
| Real-time collaboration | Live presence, @mentions, conflict resolution (3-way merge) |
| Search + filters | Full-text search, priority/tag/overdue filters |
| Board templates + JSON export | 6 templates, full board export/import |
| Card attachments | Upload files (images, PDFs, Office docs), thumbnails, download |
| Analytics + health dashboard | Card counts, priority breakdown, due date status, storage usage |
| Activity feed | Live chronological feed, unread tracking |
| Due date notifications | Local bell notifications for overdue/due-today cards |
| AI prompt generation (Pro) | Directive-style prompts from card metadata, 5 instruction styles |
| AI task card generation (Pro) | Generate card backlog from a goal; populates description, checklist, priority, notes, tags, color, dueDate |
| Onboarding modal | 3-step welcome flow for new users |
| Mobile responsive layout | Snap scrolling columns, 85vw cards, svh height fix |
| Offline support + sync | IndexedDB queue, auto-sync on reconnect, conflict detection |
| ToS / Privacy gate | Consent recorded in Firestore, gate fires on every login until accepted |
| Card detail auto-save | Auto-saves card edits — bug resolved in latest commit |

# 2. Product Roadmap

Two parallel tracks: an engineering track (billing, gating, MCP) and a marketing track (landing page, waitlist). They do not block each other and can run simultaneously. Sequence below reflects priority within and across both tracks.

| # | Item | Notes | Priority |
| --- | --- | --- | --- |
| 1 | Stripe payment flow (test mode) | Build in Stripe TEST mode first — free, no real money. Checkout redirect, webhooks, flip proStatus in Firestore. | High |
| 2 | 3-board free limit enforcement | Build alongside Stripe. addBoard has no guard. Board #4 must trigger upgrade modal — key conversion moment. | High |
| 3 | featureGate.ts — remove hardcoded UID list | Every Pro gate must read proStatus from Firestore in real time. Touches every Pro-gated component — more work than it looks. | High |
| 4 | Cancellation/downgrade handling | 30-day grace, MCP revoked immediately, boards locked not deleted. Define before any user subscribes. | High |
| 5 | Annual pricing decision | Confirm $96/year (20% off) before Stripe config. Easy upfront, painful to retrofit. | High |
| 6 | MCP server hosting decision | Cannot use Vercel — serverless times out. Deploy MCP server on Railway (recommended), Render, or Firebase Cloud Function. | High |
| 7 | Landing page implementation | Marketing track — parallel to engineering. New hero, copy, color-matched dark theme. Front door before driving traffic. | Medium |
| 8 | Waitlist setup | Email capture on landing page + founding member offer (3 months Pro free). Use Loops. Build before launch. | Medium |
| 9 | Push/email notifications | Use Loops or Resend. Key retention mechanism before scaling acquisition. | Medium |
| 10 | User notification preferences | Build alongside #9. No preferences UI = spam complaints and domain flagging. | Medium |
| 11 | Card assignees | Unlocks team use case. Budget extra time — card view, filters, analytics changes. | Medium |
| 12 | AI generation — dependencies + assignee | Core generation already shipped. Remaining: inter-card dependencies and assignee suggestion (after assignees feature). | Medium |
| 13 | Claude Agent MCP integration | Board-level agent access via MCP on Railway. Pro feature. Requires items 1-6. See Section 4. | Medium |
| 14 | App UI modernization (Phase 2) | Apply landing page design language to app interior. Board view + card modal first. Prompt brief finalized. | Medium |
| 15 | PWA manifest | Low effort, high value. manifest.json + install prompt. ~80% already done. | Low |
| 16 | Calendar view | Nice to have. After core team features. | Low |
| 17 | Board-level permissions UI | Self-serve role management after invite. | Low |
| 18 | Native mobile app | PWA first; native build after PWA validated. | Low |

# 3. Pricing & Key Decisions

Single Pro tier for launch simplicity. Tiered pricing can be introduced later from usage data.

| Feature | Free | Pro |
| --- | --- | --- |
| Boards | 3 boards max | Unlimited |
| Cards | Unlimited | Unlimited |
| Real-time collaboration | Yes | Yes |
| Offline support | Yes | Yes |
| Card assignees | Yes | Yes |
| Calendar view | Yes | Yes |
| AI prompt generation | No | Yes |
| AI task card generation | No | Yes |
| Claude Agent MCP access | No | Yes |
| Push/email notifications | Yes | Yes |
| Price | Free | $10/mo or $96/yr |

Decisions Log

| Decision | Outcome / Recommendation | Status |
| --- | --- | --- |
| Pro price | $10/month, single tier | Decided |
| Free tier limit | 3 boards, unlimited cards | Decided |
| Free vs Pro features | AI features Pro; assignees, calendar, notifications free | Decided |
| Downgrade behavior | 30-day grace, read-only, MCP revoked immediately, boards locked | Decided |
| 14-day free trial | Skip at launch — keep early revenue signal clean. Revisit post-traffic. | Decided |
| Annual pricing | Recommend $96/year (20% off), add upfront in Stripe | Pending |
| MCP server hosting | Railway recommended (Vercel can't host persistent MCP) | Pending |
| Board #4 UX | Hard block with upgrade prompt modal | Pending |
| Payment processor | Stripe (US-only focus; Stripe Tax for US sales tax at 0.5%) | Decided |

# 4. Claude Agent MCP Architecture

Pro-tier feature: provisions a Claude agent with read-only access to a user's board via the Model Context Protocol. The agent sits outside the GitHub/Vercel deployment layer — users keep full control of commits and deployment. Kan-do is the context and conversation layer only.

## 4.1  Ownership & Hosting

- Kan-do owns and builds the MCP server — it is not a third-party service.

- The MCP server is a set of API endpoints that follow Anthropic's published MCP specification (modelcontextprotocol.io).

- Claude Code and its subagents already speak MCP — both sides conform to the same published contract, so they communicate automatically.

- CANNOT be hosted on Vercel — serverless functions time out (10-30s) and can't hold persistent connections. Deploy separately: Railway (recommended), Render, or Firebase Cloud Function with keep-alive.

- Anthropic publishes official MCP SDKs (TypeScript, Python) that handle protocol boilerplate — the team builds Kan-do-specific logic (auth, data fetch, Pro gating) on top.

## 4.2  User Flow

1. User generates API token in Kan-do Settings (one-time, Pro only) 2. User adds Kan-do MCP server URL + token to Claude Code config (one-time) 3. User opens a card and invokes the agent 4. Agent reads card context automatically via MCP 5. Agent generates code in chat 6. User copies output, commits to GitHub, deploys to Vercel Kan-do --MCP--> Claude Agent --generates--> Code (user commits manually)

## 4.3  MCP Endpoints (read-only)

GET /mcp/boards list user's boards GET /mcp/boards/:id board metadata + project context GET /mcp/boards/:id/cards all cards with full detail GET /mcp/cards/:id single card full context

## 4.4  Security Constraints

- Read-only scope — agent cannot write, update, or delete any data

- API tokens hashed (bcrypt) in Firestore — raw token never stored

- Pro subscription validated on every MCP request, not just at token generation

- Board access scoped to token owner — no cross-user access

- Session expiry on inactivity (recommended 30 min); token revocation terminates active sessions

- Immutable audit log of all agent read events

- MCP endpoints subject to same rate limits as main API

## 4.5  Firestore Additions

| Collection / Field | Purpose |
| --- | --- |
| users/{uid}.mcpTokens[] | Hashed API tokens with created/expiry timestamps |
| users/{uid}.proStatus | Stripe subscription status — single source of truth for Pro gating |
| mcpSessions/{id} | uid, boardId, cardId, createdAt, lastActiveAt, expiresAt |
| mcpAuditLog/{id} | uid, sessionId, action, timestamp, cardId — immutable |

## 4.6  Phased Build (validate early, gate later)

To validate core functionality before billing is in place, split the MCP build into two phases:

- Phase A (no billing dependency — can start now): Railway hosting setup, read-only endpoints returning card/board data, API token generation + hashing, Claude Code config + connection test. Goal: prove Claude Code can read a board and act on cards end to end.

- Phase B (after Stripe test mode): Pro gate on every MCP request, access revocation on cancellation, audit logging tied to subscription status.

# 5. Stripe Implementation

## 5.1  Test Mode First — Zero Cost During Development

Stripe test mode is free. Build and validate the entire payment + Pro gating flow — including MCP access behind a test Pro subscription — before switching to live keys. Cost is zero until launch.

Step 1 Build Stripe integration in TEST mode (free) Step 2 Pro enforcement against Firestore proStatus Step 3 Test lifecycle: signup, Pro, cancel, downgrade Step 4 Build MCP server endpoints Step 5 Test agent access gated behind test Pro subscription Step 6 Swap test keys for live keys in Vercel env vars Step 7 Launch (cost = zero until here)

## 5.2  Approach & Webhooks

- Stripe Checkout — redirect, listen for webhook, flip proStatus in Firestore

- Single product: Kan-do Pro — $10/month; optional $96/year (20% off) added upfront

- Enable Stripe Tax for US sales tax automation (0.5%/transaction)

checkout.session.completed proStatus = active customer.subscription.updated sync plan changes customer.subscription.deleted begin 30-day grace period invoice.payment_failed notify user, begin grace period

## 5.3  Downgrade / Cancellation

- 30-day grace period, read-only access to Pro features

- AI prompt generation read-only after grace; AI cards visible, no new generation

- MCP agent access revoked immediately on cancellation

- Boards over free limit visible but locked — cannot add cards until within limit

- Hard cutoff after 30 days; user notified at days 1, 15, 25, 30

# 6. Marketing & Launch Track

Runs in parallel with engineering. Goal at this stage is market validation, not conversion optimization. The founder built Kan-do as a first app (extended well beyond its tutorial origin) and is testing market appetite.

## 6.1  Landing Page

- Replace signup-only screen with full marketing page: hero, social proof bar, problem statement, 3 feature cards, pricing, final CTA, footer

- Lead with AI differentiation — headline: 'Your Kanban board has a brain now'

- Color-matched to app dark theme (#161412 bg, #231f1c surfaces, #9333ea purple, #c084fc/#f472b6 gradient text)

- Geist display font for headings; mobile responsive; deploy to Vercel

- Marketing-only — does not touch app UI, data layer, or component structure

## 6.2  Waitlist

- Email capture on landing page — go live at the same time as the page, not after

- Founding member offer: 3 months Pro free for waitlist signups who convert at launch

- Show a live signup count for social proof momentum

- Use Loops for waitlist + lifecycle emails (also covers notification emails later)

- Target 200-500 emails before launch to make ProductHunt push meaningful

- Send a warm-up email every 2-3 weeks (welcome, behind-the-scenes, feature preview, launch)

## 6.3  Launch Channels (3-5 month runway)

- ProductHunt launch as primary vehicle

- Developer communities: Reddit (r/SideProject, r/entrepreneur, r/webdev), IndieHackers, Show HN

- Content SEO: 'AI project management for developers' — compounds over 3-6 months

- Secure social handles now (Twitter/X, IndieHackers, ProductHunt) before visibility

## 6.4  Realistic Subscriber Expectations

Bootstrapped, solo-founded, with active marketing. Not financial advice — directional ranges only.

| Milestone | Paid subscribers | Approx MRR |
| --- | --- | --- |
| End of month 3 | 10-30 | $100-$300 |
| End of month 6 | 30-80 | $300-$800 |
| End of month 12 | 80-200 | $800-$2,000 |

# 7. App UI Modernization (Phase 2)

Apply the landing page's 2026 design language to the app interior after launch. Board view and card modal are the highest-visibility surfaces and come first. Implementation brief finalized through iterative prompt refinement.

## 7.1  Design Requirements

- Geist/Cal Sans display font for headings

- Gradient accents on key UI elements using landing page color tokens

- Glassmorphic card panels with backdrop-filter; CSS fallback for unsupported browsers

- Ambient purple glow on primary action buttons

- Refined spacing system with more breathing room

- Micro-animations for hover, click, and drag states

- Card drag uses physics-based motion (Framer Motion spring physics) for a premium, Linear-level feel

- Animation philosophy: enhance UX, never decorate. Motion should answer a user question (did my click register, where did the card go, what changed) — restrained over flashy

- Animations respect prefers-reduced-motion; performance via transform/opacity (GPU compositing)

## 7.2  Priority Surfaces

1. Board view layout and card grid  2. Card modal design and interactions  3. Navigation and header  4. Primary buttons and form elements.

## 7.3  Animation & Motion Guidance

Animation should communicate, not decorate. The library of choice is Framer Motion (Motion) for spring physics, drag, gestures, and layout transitions.

- High value, low risk: physics-based card drag with momentum, smooth column reorder transitions, modal fade + subtle scale, button press feedback, card hover transitions, skeleton loaders

- Use sparingly: staggered card entrance on board load, prompt-generation typing effect, scroll-triggered entrance (landing page only)

- Physics belongs primarily in drag-and-drop — cards should follow the cursor with slight lag and settle naturally rather than snapping. This is what makes the tool feel premium.

- Hard rule 1: every animation must respect prefers-reduced-motion (disable/reduce when set)

- Hard rule 2: animate only transform and opacity (GPU compositing, 60fps). Never animate width/height/top/left.

- Tone: Linear-level polish, not flashy. When in doubt, less motion is better.

# 8. Product System Notes

## 8.1  Prompt Generator — Source of Truth Discipline

- Card fields (title, description, checklist, notes, project context) are the source of truth; the generated prompt is the output

- Fix card notes, then regenerate — avoid editing generated prompts directly, except when unwanted content is inferred rather than coming from card fields

- Instruction style materially changes output: Documentation for reference cards, Development for build cards

## 8.2  Backlog — Generator Reliability

- Generator occasionally infers content not traceable to any card field (e.g. Vue/Angular when stack is React-only; before/after screenshots that can't be produced in code)

- Recommend constraining output to content traceable to card fields or project context to reduce hallucinated inferences

Document History

Initial gap analysis and consultant feedback rounds 1-2; final sign-off.

Expanded with Claude Agent MCP architecture, AI card generation spec, and Stripe notes.

Added Stripe test mode sequence; dev team feedback round 1 (MCP hosting, featureGate, board limit).

This edition (May 30, 2026, 11:17 PM EDT): card auto-save bug confirmed resolved in latest commit and moved to Completed. Added marketing & launch track, subscriber expectations, MCP ownership/hosting detail, app UI modernization (Phase 2) with animation & motion guidance (Framer Motion, physics-based drag, prefers-reduced-motion, transform/opacity performance), prompt generator system notes, and pricing decisions log (14-day trial decision: skip at launch).